COGNITIVE MULTI-MODEL

ORCHESTRATOR

CMMO — Blueprint v2.1

Architecture & Implementation Planning

Smart Routing · Multi-Agent · Tool-First · Knowledge Graph · Self-Healing

Revised with CTO Review — Updated Phase Roadmap

# 0. Respons terhadap CTO Review — Apa yang Berubah di v2.1

Blueprint v2.0 mendapat skor 8.7/10 dari reviewer eksternal. Tiga kritik utama diintegrasikan penuh ke v2.1 ini:

| Kritik CTO | Status di v2.0 | Tindakan di v2.1 |
| --- | --- | --- |
| Belum ada Tool Registry | ❌ Tidak ada | ✅ Ditambah sebagai Section 4 — tool-first sebelum model |
| Belum ada Knowledge Graph | ❌ Tidak ada | ✅ Ditambah sebagai Section 7 — SymbolGraph + dependency index |
| Belum ada Learning Layer | ❌ Tidak ada | ✅ Ditambah sebagai Section 8 — Project Intelligence store |
| Multi-agent terlalu kompleks v1 | 7 agent sekaligus | ✅ Dipecah: 3 agent di Phase 1, bertahap sampai Phase 5 |
| DAG terlalu berat untuk awal | DAG dari Phase 1 | ✅ Linear Vec<ChainNode> dulu, DAG masuk Phase 4 |

Nilai dari CTO: Arsitektur 9/10 · Skalabilitas 9/10 · Realistis Diimplementasikan 7.5/10. v2.1 ini menargetkan skor implementasi naik ke 9/10 dengan roadmap bertahap yang lebih realistis.

# 1. Executive Summary

CMMO adalah AI IDE orchestration engine yang bertujuan melampaui Cursor melalui empat keunggulan struktural: (1) Tool-first routing — alat dipilih sebelum model; (2) Capability-based model selection — routing berdasarkan metadata, bukan nama model; (3) Workspace Knowledge Graph — dependency graph kode menggantikan brute-force context dump; (4) Project Intelligence — sistem belajar pola proyek dari waktu ke waktu.

| Dimensi | Cursor | CMMO v2.1 |
| --- | --- | --- |
| Model Strategy | Single model, manual switch | Auto-route berdasarkan capability metadata |
| Tool Integration | Model menjadi tool executor | Tool Registry mandiri, model adalah last step |
| Codebase Understanding | Context window dump | SymbolGraph + dependency index |
| Project Memory | Session only, tidak persisten | Project Intelligence — belajar dari waktu ke waktu |
| Failure Recovery | Manual retry | Self-healing: checkpoint + fallback queue |
| Multi-Agent | Tidak ada | DAG multi-agent (bertahap per phase) |

# 2. Taksonomi Model & Capability Metadata

Routing engine tidak pernah menggunakan nama model secara hardcoded. Semua keputusan berdasarkan metadata kemampuan. Ketika model baru rilis, hanya perlu update config — routing logic tidak berubah.

## 2.1 Empat Tier Model

| Tier | Context Window | Reasoning | Contoh Model | Primary Use Case |
| --- | --- | --- | --- | --- |
| Wide-Context Scanner | 100k–2M+ tokens | Medium | Gemini 1.5-Pro/2.0-Flash | Scan & compress large codebases |
| Reasoning Engine | 32k–128k tokens | Ultra-High | DeepSeek-R1, o1, o3 | Algorithm, debug logic, arch design |
| Execution Coder | 32k–64k tokens | Medium | Qwen-2.5-Coder, Claude-3.5 | Write/apply code, generate diffs |
| Simple Helper | 8k–32k tokens | Low | Llama-3-8B, Gemini Flash | Q&A, explain, format, lookup |

## 2.2 ModelMetadata Schema (Rust)

struct ModelMetadata {

id: String,

context_window_limit: u32,      // token count

reasoning_tier: ReasoningTier,  // UltraHigh | High | Medium | Low

specialization: Vec<Spec>,      // [Code, Scan, Chat, Test, Review]

cost_per_1k_tokens: f64,        // USD — untuk cost-aware routing

avg_latency_p95_ms: u32,        // P95 latency — untuk SLA routing

max_parallel_calls: u8,

supports_streaming: bool,

supports_tool_use: bool,        // baru: apakah model bisa pakai tools

fallback_priority: u8,

}

# 3. Tool Registry — Tool-First Before Model [BARU]

Ini adalah penambahan terbesar dari v2.0. CTO reviewer benar: sistem harus tool-centric, bukan model-centric. Model adalah last resort setelah tools deterministic dijalankan.

Sebelum model dipanggil, Routing Engine memeriksa Tool Registry: apakah task ini bisa diselesaikan sepenuhnya atau sebagian oleh tools deterministic? Tools jauh lebih cepat, lebih murah, dan lebih akurat untuk tugas pencarian/traversal kode.

## 3.1 Tool Registry Schema

struct ToolMetadata {

id: ToolId,

name: String,                   // "ripgrep", "tree-sitter", "lsp"

capability: Vec<ToolCapability>, // [Search, Parse, Navigate, Execute]

input_type: Vec<InputType>,     // [FilePath, Symbol, Query, Regex]

output_type: OutputType,        // StructuredData | Text | FileList

avg_latency_ms: u32,            // biasanya < 100ms

cost: ToolCost,                 // Free | ComputeOnly

requires_index: bool,           // butuh pre-built index?

}

## 3.2 Tool Registry — Daftar Tools

| Tool | Capability | Input | Menggantikan Apa di Model Call |
| --- | --- | --- | --- |
| ripgrep | Search | Regex / keyword | "Cari semua panggilan fungsi X" — tidak perlu model sama sekali |
| tree-sitter | Parse | File path | "Extract semua function signature" — hasil struktural akurat |
| LSP (rust-analyzer dll) | Navigate | Symbol name | "Go to definition", "find references" — deterministic |
| git-log/blame | History | File / symbol | "Siapa yang ubah fungsi ini?" — tidak perlu AI |
| cargo/npm check | Compile | Project path | "Ada error compile?" — ground truth sebelum AI analisis |
| AST Differ | Diff | Two file versions | Structural diff lebih akurat dari model untuk apply patch |

## 3.3 Tool-First Routing Logic

Sebelum masuk ke Model Routing Engine, pipeline selalu cek Tool Registry:

fn route_with_tools(intent: &Intent, workspace: &Workspace) -> RoutePlan {

// Step 1: cek apakah tools bisa selesaikan task sepenuhnya

let tool_plan = TOOL_REGISTRY.match_tools(intent);

if tool_plan.fully_resolves(intent) {

return RoutePlan::ToolOnly(tool_plan);  // model tidak dipanggil

}

// Step 2: tools sebagai pre-processor, hasilnya dimasukkan ke model

let tool_output = tool_plan.run_partial(workspace);

let enriched_context = Context::merge(intent, tool_output);

// Step 3: baru routing ke model tier yang tepat

MODEL_ROUTER.route(enriched_context)

}

Contoh nyata: 'Cari semua memory leak di folder /auth' — ripgrep cari pattern unsafe pointer, tree-sitter parse ownership, compiler check error. Hasilnya baru dimasukkan ke Reasoning Engine. Model tidak perlu baca 50k baris dari awal.

# 4. Routing Engine — 3-Layer Decision

Setelah Tool Registry dijalankan, sisa context yang tidak bisa diselesaikan tools masuk ke 3-layer model routing.

## 4.1 Layer 1 — Context Size Estimator (tiktoken-rs)

| Threshold | Flag | Action |
| --- | --- | --- |
| < 8k tokens | CONTEXT_SMALL | Direct ke target tier, tidak perlu Scanner |
| 8k–30k tokens | CONTEXT_MEDIUM | Eligible Reasoning Engine atau Execution Coder |
| > 30k tokens | CONTEXT_LARGE | Wajib melalui Wide-Context Scanner (compression stage) |
| > 500k tokens | CONTEXT_MASSIVE | Streaming chunked + incremental summary merge |

## 4.2 Layer 2 — Intent Classifier (9 Kategori)

| Intent | Trigger Signal | Model Target |
| --- | --- | --- |
| EXPLAIN_SIMPLE | "apa itu", "jelaskan", "bedanya" | Simple Helper |
| CODE_WRITE | "tulis fungsi", "buat class" | Execution Coder |
| CODE_REVIEW | "review", "tinjau kode" | Reasoning Engine (+ Scanner jika LARGE) |
| DEBUG_LOGIC | "bug", "kenapa salah" | Reasoning Engine |
| REFACTOR_FULL | "refactor", "restructure" | Full Chain (lihat Section 5) |
| ARCH_DESIGN | "arsitektur", "desain sistem" | Reasoning Engine (High Priority) |
| TEST_GENERATE | "unit test", "coverage" | Execution Coder (spec=test) |
| SCAN_ONLY | "cari file", "list semua" | Tool Registry → Scanner jika perlu |
| SYMBOL_LOOKUP | "dimana fungsi X", "definisi Y" | Tool-Only (LSP/ripgrep), no model |

## 4.3 Layer 3 — Output Type Discriminator

Mencegah over-routing. 'Review folder ini' dengan output NARRATIVE tidak butuh Coder — Scanner + Reasoning sudah cukup.

| Output Type | Karakteristik | Implikasi Routing |
| --- | --- | --- |
| NARRATIVE | Penjelasan, summary, analisis teks | Wide-Scanner cukup, stop sebelum Coder |
| CODE_DIFF | Patch/diff spesifik ke file | Full chain atau Execution Coder |
| CODE_FULL | File baru atau rewrite lengkap | Execution Coder (+ Reasoning jika complex) |
| PLAN_ONLY | Pseudocode, arsitektur, langkah | Reasoning Engine, stop (hemat Coder) |
| TOOL_OUTPUT | Hasil ripgrep/LSP/compiler | Tool-Only, model tidak dipanggil |

## 4.4 Final Routing Decision Matrix

| Context Size | Intent | Output Type | Route |
| --- | --- | --- | --- |
| ANY | SYMBOL_LOOKUP | TOOL_OUTPUT | → Tool-Only (ripgrep/LSP) — 0 token cost |
| SMALL | EXPLAIN_SIMPLE | NARRATIVE | → Simple Helper |
| MEDIUM | CODE_WRITE | CODE_FULL | → Execution Coder |
| MEDIUM | DEBUG_LOGIC | CODE_DIFF | → Tools pre-process → Reasoning → Coder |
| LARGE | SCAN_ONLY | NARRATIVE | → Scanner only (cache check dulu) |
| LARGE | CODE_REVIEW | NARRATIVE | → Scanner → Reasoning (stop, no Coder) |
| LARGE | REFACTOR_FULL | CODE_DIFF | → Tools → Scanner → Reasoning → Coder (Full) |

# 5. Chaining Engine — Linear dulu, DAG kemudian

Mengikuti saran CTO: implementasi dimulai dari Vec<ChainNode> linear. DAG parallel masuk di Phase 4 setelah linear chain stabil.

## 5.1 Linear Chain (Phase 1-3)

struct ChainNode {

id: String,

step_type: StepType,            // Tool | ModelCall | Merge | Validate

tool: Option<ToolId>,           // jika step_type = Tool

model_tier: Option<ModelTier>,  // jika step_type = ModelCall

task_prompt: String,

inject_previous_as: InjectRole, // System | User | HiddenContext

checkpoint: bool,

timeout_ms: u32,

output_validator: Option<ValidatorFn>,

}

struct ChainPlan {

session_id: String,

nodes: Vec<ChainNode>,          // linear untuk Phase 1-3

fallback_strategy: FallbackStrategy,

cost_budget_usd: Option<f64>,

}

## 5.2 Tiga Pola Eksekusi (Bertahap)

| Pola | Struktur | Phase Target | Kapan Dipakai |
| --- | --- | --- | --- |
| Linear Chain | A → B → C | Phase 1-3 | 80% kasus: Scanner → Reasoning → Coder |
| Parallel Fan-Out | A → [B,C,D] → Merge | Phase 4 | Multi-file review independen paralel |
| DAG Hybrid | A→[B,C]→D(dep B+C) | Phase 4-5 | Complex multi-agent dependencies |

## 5.3 Hidden Context Injection Protocol

Output setiap step dibungkus dalam XML container agar model penerima tidak kebingungan membedakan instruksi user vs data pipeline:

// System message ke Reasoning Engine

{

role: "system",

content: "Kamu Reasoning Engine. Gunakan konteks ini sebagai kebenaran absolut:\n

<TOOL_OUTPUT>\n{hasil_ripgrep_treesitter}\n</TOOL_OUTPUT>\n

<SCAN_RESULT>\n{output_scanner}\n</SCAN_RESULT>\n

<PROJECT_INTEL>\n{project_intelligence}\n</PROJECT_INTEL>\n

<USER_TASK>\n{prompt_asli_user}\n</USER_TASK>"

}

## 5.4 Checkpoint & Resume System

| Failure Point | Recovery Action | User Experience |
| --- | --- | --- |
| Step timeout | Retry dengan fallback model (priority+1) | "Mencoba ulang dengan model alternatif..." |
| Rate limit 429 | Queue dengan exponential backoff | "Model sibuk, antri 15s..." |
| Empty output | Re-prompt dengan template berbeda (max 2x) | "Mengulang dengan instruksi berbeda..." |
| App crash mid-chain | Load SQLite checkpoint terakhir | "Melanjutkan dari Step 2 (tersimpan)" |
| Cost budget exceeded | Downgrade tier atau stop + notify | "Budget tercapai, beralih ke model ekonomis" |

# 6. Multi-Agent System — Implementasi Bertahap

CTO menyarankan tidak langsung 7 agent sekaligus. v2.1 menggunakan pendekatan incremental: 3 agent di Phase 1-2, Reviewer di Phase 3, full multi-agent di Phase 4-5.

## 6.1 Agent Registry — Full Spec

| Agent | Model Tier | Phase | Scope | Tanggung Jawab |
| --- | --- | --- | --- | --- |
| Orchestrator | Reasoning Engine | Phase 1 | Global | Decompose task, assign, monitor, merge |
| Scanner Agent | Wide-Context Scan | Phase 1 | File System | Baca & kompres konteks project besar |
| Coder Agent | Execution Coder | Phase 1 | Code | Tulis/apply kode, generate diff |
| Reviewer Agent | Reasoning Engine | Phase 3 | QA | Review output, flag issues, feedback loop |
| Tester Agent | Execution Coder | Phase 4 | Test | Generate unit test, verify Coder output |
| Planner Agent | Reasoning Engine | Phase 4 | Logic | Desain solusi algoritma & arsitektur |
| Helper Agent | Simple Helper | Phase 5 | Utility | Q&A ringan, format, lookup, routing kecil |

## 6.2 Agent Message Bus

enum AgentMessage {

TaskAssign   { to: AgentId, task: TaskSpec, priority: u8 },

TaskComplete { from: AgentId, output: AgentOutput, cost_usd: f64 },

TaskFailed   { from: AgentId, error: AgentError, retry_ok: bool },

ContextShare { from: AgentId, data: ContextPayload, ttl_s: u32 },

ReviewReq    { from: AgentId, artifact: CodeArtifact },

ReviewResult { from: AgentId, approved: bool, comments: Vec<String> },

}

# 7. Workspace Knowledge Graph [BARU]

Ini adalah diferensiasi terkuat dari Cursor. Bukan soal context window lebih besar — tapi tentang memahami kode sebagai graph, bukan kumpulan teks.

Alih-alih dump seluruh kodebase ke context window model (mahal, lambat, noise tinggi), CMMO membangun SymbolGraph — dependency graph dari semua simbol dalam workspace. Ketika user bertanya tentang fungsi X, system sudah tahu: siapa yang memanggil X, apa yang X panggil, module mana yang import X.

## 7.1 SymbolGraph Schema

struct SymbolNode {

id: SymbolId,                   // hash dari fully-qualified name

name: String,                   // "auth::validate_token"

kind: SymbolKind,               // Fn | Struct | Trait | Module | Const

file_path: PathBuf,

line_range: (u32, u32),

language: Language,

}

struct SymbolEdge {

from: SymbolId,

to: SymbolId,

relation: EdgeRelation,         // Calls | Imports | Implements | Uses | Tests

}

struct SymbolGraph {

nodes: HashMap<SymbolId, SymbolNode>,

edges: Vec<SymbolEdge>,

last_indexed: SystemTime,

dirty_files: HashSet<PathBuf>,  // file berubah sejak index terakhir

}

## 7.2 Cara SymbolGraph Mengoptimalkan Routing

| Tanpa Knowledge Graph (v2.0) | Dengan SymbolGraph (v2.1) | Penghematan |
| --- | --- | --- |
| Dump semua file ke Scanner (100k+ token) | Graph traversal: ambil hanya subgraph relevan | 80-95% pengurangan token |
| Scanner tidak tahu mana file yang berkaitan | Edge graph langsung tunjukkan dependency chain | 0 noise, 100% relevan |
| Re-scan setiap prompt | Incremental re-index hanya dirty_files | < 100ms update setelah edit |

## 7.3 Graph Query Engine

Sebelum memanggil Scanner, Routing Engine query SymbolGraph untuk mengambil subgraph yang relevan:

// Contoh: user minta fix bug di fungsi "validate_token"

let subgraph = symbol_graph.query(QuerySpec {

root_symbol: "auth::validate_token",

depth: 2,                       // 2 level dependency ke atas & bawah

include_callers: true,          // siapa yang panggil fungsi ini

include_callees: true,          // apa yang fungsi ini panggil

include_tests: true,            // test yang cover fungsi ini

});

// Hasilnya: 8 file relevan dari 2000 file project

// Scanner hanya perlu baca 8 file — bukan seluruh folder

## 7.4 Indexing Strategy

- Initial index saat project pertama kali dibuka: tree-sitter parse semua file

- Incremental re-index: file watcher (notify-rs) trigger update hanya untuk file yang berubah

- Index disimpan di SQLite — persist antar session, tidak perlu re-build dari nol

- Index berjalan di background thread (Tokio), tidak blocking UI

# 8. Project Intelligence — Learning Layer [BARU]

Setelah beberapa hari pemakaian, CMMO harus 'tahu' bahwa project ini pakai clean architecture, Go 1.25, testify untuk testing, dan gorm untuk ORM — tanpa user harus jelaskan setiap saat.

Project Intelligence adalah accumulated knowledge store yang dibangun dari interaksi nyata dengan project. Setiap kali model membuat keputusan tentang kode, hasilnya diekstrak dan disimpan sebagai pengetahuan project yang persisten.

## 8.1 ProjectIntelligence Schema

struct ProjectIntelligence {

// Detected automatically

languages: Vec<LanguageInfo>,    // Go 1.25, Rust 1.80

frameworks: Vec<String>,         // ["gorm", "gin", "testify"]

architecture_pattern: String,    // "clean architecture", "MVC"

test_framework: String,

code_style: CodeStyle,           // indent, naming convention

// Learned from sessions

common_patterns: Vec<CodePattern>, // pola yang sering muncul

anti_patterns: Vec<CodePattern>,   // yang selalu direfactor

preferred_solutions: Vec<SolutionPreference>, // user selalu prefer X over Y

error_history: Vec<ErrorPattern>,  // error yang sering muncul + solusinya

// Stats

total_sessions: u32,

last_updated: SystemTime,

}

## 8.2 Cara Project Intelligence Digunakan

| Konteks | Manfaat Project Intelligence |
| --- | --- |
| Coder Agent menulis kode baru | Otomatis pakai style, framework, dan naming convention yang benar |
| Reviewer Agent review kode | Tahu anti-pattern spesifik project ini, bukan generic best practice |
| Debug error | Cek error_history dulu — mungkin sudah pernah ketemu dan ada solusinya |
| System message ke semua model | Otomatis inject ProjectIntelligence sebagai context tanpa user harus jelaskan |

## 8.3 Learning Loop

// Setiap kali session selesai, ekstrak pengetahuan

fn extract_and_update_intelligence(session: &CompletedSession) {

let new_patterns = pattern_extractor.analyze(session);

let preferences = preference_tracker.detect(session); // user accept/reject apa

let errors = error_extractor.pull(session);

PROJECT_INTEL.merge_update(new_patterns, preferences, errors);

PROJECT_INTEL.save_to_sqlite();

}

# 9. Unified Session Memory (USM) — Arsitektur Lengkap

## 9.1 Tiga Lapisan Memory

| Layer | Teknologi | Lifetime | Isi |
| --- | --- | --- | --- |
| L1: Hot Memory | Svelte Store | Per-turn (in-memory) | stream_buffer, agent_statuses, UI state |
| L2: Session Store | SQLite via Tauri | Per-session (persists) | Message history, chain checkpoints, cost logs |
| L3: Project Memory | SQLite (long-term) | Cross-session (permanent) | SymbolGraph, scan cache, Project Intelligence |

## 9.2 SQLite Schema Lengkap

-- L2: Session data

CREATE TABLE sessions (

id TEXT PRIMARY KEY,

created_at INTEGER NOT NULL,

status TEXT DEFAULT 'active',

total_cost_usd REAL DEFAULT 0.0

);

CREATE TABLE chain_steps (

id TEXT PRIMARY KEY,

session_id TEXT REFERENCES sessions(id),

step_index INTEGER NOT NULL,

step_type TEXT NOT NULL,         -- Tool | ModelCall | Merge

model_tier TEXT,

tool_id TEXT,

input_hash TEXT NOT NULL,        -- SHA256 untuk cache

output TEXT,

status TEXT DEFAULT 'pending',

cost_usd REAL,

latency_ms INTEGER,

created_at INTEGER NOT NULL

);

-- L3: Project-level persistent memory

CREATE TABLE scan_cache (

path_hash TEXT PRIMARY KEY,

content_hash TEXT NOT NULL,

summary TEXT NOT NULL,

created_at INTEGER NOT NULL,

expires_at INTEGER NOT NULL      -- TTL default 1 jam

);

CREATE TABLE symbol_graph (

project_id TEXT,

symbol_data BLOB NOT NULL,       -- serialized SymbolGraph

indexed_at INTEGER NOT NULL,

PRIMARY KEY (project_id)

);

CREATE TABLE project_intelligence (

project_id TEXT PRIMARY KEY,

intelligence_data TEXT NOT NULL, -- JSON ProjectIntelligence

updated_at INTEGER NOT NULL

);

# 10. Streaming UX & Progress Transparency

Setiap step — termasuk tool calls — mengirim status ke UI secara real-time. User tidak pernah melihat layar kosong.

| State | UI Indicator | Pesan |
| --- | --- | --- |
| Tool: ripgrep running | ⚡ Flash ungu cepat | "Mencari pola di 2,847 file..." |
| Cache Hit | ⚡ Flash hijau | "Peta kode dari cache (0.08s)" |
| Scanner Running | 🔍 Spinner biru | "Memindai 247 file... (est. 20s)" |
| SymbolGraph Query | 🕸️ Graph pulse | "Memetakan 8 file relevan dari dependency graph" |
| Reasoning Thinking | 🧠 Stream thought | Tampilkan <think> block live di panel collapsible |
| Reviewer Checking | 👁️ Review badge | "Reviewer Agent memeriksa keamanan kode..." |
| Fallback Triggered | ⚠️ Kuning warning | "Model utama timeout, beralih ke fallback..." |
| Project Intel Injected | 📚 Info badge | "Menggunakan pola project: clean arch + testify" |

# 11. Self-Healing Fallback System

| Trigger | Root Cause | Fallback Action |
| --- | --- | --- |
| HTTP 429 | Rate limit | Pindah provider alternatif tier sama |
| HTTP 5xx | Provider down | Retry 2x lalu pindah provider |
| Timeout | Model lambat | Cancel + fallback_priority + 1 |
| Empty output | Prompt issue | Re-prompt template berbeda (max 2x) |
| Invalid format | Model non-compliant | Auto-validator + re-prompt contoh eksplisit |
| Cost > budget | Pipeline mahal | Downgrade ke tier lebih murah atau stop + notify |
| Tool binary missing | ripgrep/LSP belum install | Fallback ke Scanner model, log missing tool |

# 12. Revised Implementation Roadmap

Urutan ini mengikuti prioritas CTO reviewer: Smart Routing → Cache+Checkpoint → Knowledge Graph → Reviewer Agent → Full Multi-Agent DAG.

| Phase | Focus | Deliverable Utama | Timeline |
| --- | --- | --- | --- |
| Phase 1 | Smart Routing Core | tiktoken-rs, 3-layer classifier, Tool Registry basic (ripgrep), 3 model tier routing | Week 1–2 |
| Phase 2 | Cache + Checkpoint | Linear chain engine, SQLite schema, scan cache SHA256, checkpoint resume, streaming UI, fallback queue | Week 3–4 |
| Phase 3 | Knowledge Graph | SymbolGraph tree-sitter indexing, incremental update, graph query engine, Scanner pakai subgraph bukan full dump | Week 5–7 |
| Phase 4 | Reviewer + DAG | Reviewer Agent + feedback loop, Tool Registry lengkap (LSP, git, compiler), DAG parallel execution | Week 8–10 |
| Phase 5 | Full System | Project Intelligence learning loop, Tester+Planner Agent, cost dashboard, full 7-agent multi-model | Week 11–14 |

## 12.1 Phase 1 — Smart Routing Core (Detail)

- Tambah tiktoken-rs ke Cargo.toml, implementasi token_count() di ai.rs

- Implementasi ToolRegistry struct, daftarkan ripgrep sebagai tool pertama

- Implementasi 3-layer classifier: context_estimator → intent_classifier → output_type_discriminator

- ModelRegistry: load ModelMetadata dari config TOML, routing function berdasarkan metadata

- Update AIChat.svelte: tampilkan model/tool yang dipilih di UI, mode auto aktif

- Test 8 skenario routing dasar — verifikasi keputusan benar

## 12.2 Phase 2 — Cache + Checkpoint (Detail)

- SQLite setup via sqlx: create tables sessions + chain_steps + scan_cache

- ChainEngine: struct ChainPlan + Vec<ChainNode>, linear executor

- SHA256 content hash cache: check cache sebelum panggil Scanner

- Streaming proxy Rust → Tauri event emitter → Svelte store

- ChainProgressPanel Svelte component: per-step status real-time

- FallbackManager: trigger detection per error type, provider queue

- Checkpoint resume: on startup, cek ada chain yang interrupted?

## 12.3 Phase 3 — Knowledge Graph (Detail)

- Integrasikan tree-sitter-rust/go/typescript sebagai Rust dependency

- Implementasi SymbolGraph: parse → nodes → edges → serialize ke SQLite

- File watcher (notify-rs): trigger incremental re-index pada file save

- GraphQueryEngine: depth-bounded traversal, subgraph extraction

- Routing update: sebelum Scanner, query graph → inject subgraph ke context

- Benchmark: compare token usage dengan/tanpa Knowledge Graph

# 13. Skenario Verifikasi — 12 Test Cases

| ID | Prompt | Expected Route | Success Criteria |
| --- | --- | --- | --- |
| T01 | "Apa perbedaan compiler & interpreter?" | → Simple Helper | < 3s, model ringan |
| T02 | "Tulis fungsi binary search di Go" | → Execution Coder | Kode valid, no R1 wasted |
| T03 | "Dimana fungsi validate_token didefinisikan?" | → Tool-Only (LSP) | 0 token cost, instant |
| T04 | "Cari semua pemanggil fungsi parseJWT" | → Tool-Only (ripgrep) | < 200ms, deterministic |
| T05 | "Cari error di log 5MB ini" | → Wide-Context Scanner | CONTEXT_LARGE trigger |
| T06 | "Kenapa fungsi sort ini output salah?" | → Reasoning Engine | R1 digunakan, akurat |
| T07 | "Review security folder /auth" (60k token) | → Graph → Scanner → Reasoning (stop) | No Coder, narasi saja |
| T08 | "Refactor /auth, fix leak, buat test" | → Full Chain + 3 agents | 4 agent, diff valid |
| T09 | T08 diulang, file tidak berubah | → Cache hit, skip Scanner | Step 1 < 200ms |
| T10 | T06 saat DeepSeek rate limited | → Auto fallback ke o1-mini | Transparan ke user |
| T11 | Kill app saat mid-chain step 2 | → Resume dari checkpoint | Step 1 tidak diulang |
| T12 | T08 di session ke-5 (PI sudah belajar) | → Project Intel injected | Kode pakai framework project |

# 14. Tech Stack & Dependencies

| Layer | Teknologi | Fungsi Spesifik dalam CMMO |
| --- | --- | --- |
| Runtime | Tauri 2.x (Rust) | Backend engine, SQLite, file system, streaming proxy |
| Frontend | Svelte 5 + SvelteKit | UI reaktif, streaming render, agent status panel |
| Token Counting | tiktoken-rs | BPE tokenization akurat untuk routing threshold |
| Code Parsing | tree-sitter (Rust) | SymbolGraph indexing, AST parsing semua bahasa |
| Code Search | ripgrep (bin) | Tool Registry: regex/keyword search cepat |
| File Watch | notify-rs | Incremental SymbolGraph re-index on file change |
| Database | SQLite via sqlx | Sessions, checkpoints, scan cache, symbol graph, project intel |
| Async Runtime | Tokio | Parallel agent exec, SSE streaming, timeout |
| Hashing | sha2 (Rust) | Content hash untuk scan cache key |
| Config | TOML | Model registry, fallback queues, routing thresholds |